## Slide 1: NewPOPSys v3
Multi-Tenant Platform Strategy & Alignment Brief

## Slide 2: Why We’re Here
Move from single-tenant, aging tools to a shared, modern platform.
Align Visual Graphx & AlphaGraphics on platform vision and JV structure.
Protect everyone’s interests while giving the dev team a winnable MVP.

## Slide 3: What’s Broken Today
Store UX is heavy and not mobile-first.
Regional/brand visibility is fragmented.
Reorders, photos, and tracking require too many steps.
Each PSP is reinventing similar infrastructure on their own.

## Slide 4: Vision: NewPOPSys v3
One platform, many PSP tenants with strict isolation.
Brands retain visibility and continuity across PSP relationships.
Store managers get fast, simple workflows on mobile.
NewCo becomes a true PlatformCo, not just a shared project.

## Slide 5: Key Personas & MVP Focus
Platform admin, PSP ops, brands, regional managers, store managers.
MVP prioritizes store manager execution and brand/regional visibility.

## Slide 6: The JV Reality
NewCo is envisioned as a joint venture between Visual Graphx and AlphaGraphics.
Soft idea: co-build MVP and then optionally fork.
Without structure, this is a legal and strategic risk.

## Slide 7: JV Forking & IP Questions
Who owns the code and core IP?
Can either partner SaaS their own variant, and under what conditions?
How do we avoid "competing with me using joint IP" disputes?

## Slide 8: Structural Options
PlatformCo / no forks.
PlatformCo with explicit, licensed fork rights.
Time-boxed JV with a clear decision gate after MVP + initial releases.

## Slide 9: Data & Governance
Define brand vs. PSP vs. platform data ownership.
Clarify controller/processor roles for privacy compliance.
Establish governance model for roadmap and architecture decisions.
Clear rules build trust and reduce friction.

## Slide 10: MVP: What v1 Does
Simple store onboarding for kit assignments.
View kits, confirm receipt, mark installed, report issues.
Basic rollout visibility for brands and PSPs (completion rates, lagging stores).

## Slide 11: MVP: What v1 Does NOT Do
No complex marketplace or third-party module ecosystem.
No deep advanced analytics or heavy configuration.
No attempt to satisfy every persona in v1.

## Slide 12: Technical Direction
Multi-tenant architecture with strong isolation.
Modern, API-first stack with mobile-friendly front end.
Managed cloud infrastructure with CI/CD and tenant-aware monitoring.

## Slide 13: Risks If We Don’t Decide
JV ambiguity leads to IP and competition disputes.
MVP sprawl slows delivery and frustrates the dev team.
Weak data rules erode trust from PSPs and brands.

## Slide 14: Decisions Required Now
Confirm JV/IP model for NewCo.
Align on data ownership and portability principles.
Appoint a single MVP Product Owner.
Approve MVP scope and Not-Now list.
Endorse overall technical strategy direction.

## Slide 15: Next Steps
Legal drafts JV and data agreements based on decisions.
Product Owner finalizes MVP backlog.
Dev team validates architecture and estimates.
Prepare pilot plan with named brand and store cohort.